Table of Contents

Business Continuity SOP Template — ERP Outage	2

Document control	2

Purpose and scope	2

1.1 Purpose	2

1.2 Out of scope	2

1.3 Assumptions	2

2) Activation triggers, classification, decision rights, and communications	3

2.1 Outage classification	3

2.2 Activation triggers	3

2.3 Decision rights	3

2.4 Roles and responsibilities	4

2.5 Communication plan and templates	6

3) Controls and auditability requirements	7

4) Manual capacity baselines per site/DC + acceptance criteria	7

4.1 Measurement method	7

4.2 Capacity table	7

5) Step-by-step manual workflows	8

5.1 Workflow A — Order taking	8

5.2 Workflow B — Order input	11

5.3 Workflow C — Accounts Payable (AP) manual processing during ERP outage	11

5.6 Workflow F — Inventory continuity during ERP outage	18

6) Resynchronization and reconciliation procedures (post-restoration)	20

6.1 Resync principles	20

6.2 Resync order of operations (recommended)	20

7) Validation exercises and evidence capture	21

7.1 Exercise types and minimum cadence	21

7.2 Test case library	21

8) Centralization, version control, and continuous improvement	22

8.1 Repository structure	22

8.2 Governance	23

9) Appendices	24

Appendix A — Site/DC customization sheet	25

Appendix B — Contact lists	26

Appendix C — Priority definitions	27

Appendix D — Glossary	28

# Business Continuity SOP Template — ERP Outage

(Order Management, Finance, Procurement, Inventory)

## Document control

- Document ID: [BC-SOP-ERP-OUTAGE-###]

- Organization: [ORG NAME]

- Sites/DCs in scope: [LIST SITES/DCs]

- ERP in scope: [ERP NAME] (modules impacted: order intake/entry, AP/AR, procurement, inventory)

- Processes in scope: Order taking, order entry, invoicing/credits, AP processing, supplier ordering/POs, receiving, inventory adjustments, period close support (as applicable)

- Primary owner: [ROLE / NAME]

- IT incident owner: [ROLE / NAME]

- Finance owner: [ROLE / NAME]

- Ops owner(s): [ROLE / NAME]

- Approvers: [ROLE / NAME], [ROLE / NAME]

- Effective date: [YYYY-MM-DD]

- Review cadence: [quarterly / semiannual] + after any Severity 1 incident or drill

- Source of truth location: [REPO PATH OR SHARE LOCATION]

- Version: [vX.Y]

- Last tested date: [YYYY-MM-DD]

- Next test date: [YYYY-MM-DD]

## Purpose and scope

### 1.1 Purpose

Provide repeatable procedures to sustain critical operations during an ERP outage, including:

- Order taking and order input continuity

- AP/AR continuity (invoicing, collections support, supplier payments as authorized)

- Supplier ordering / procurement continuity

- Inventory continuity (receipts, movements, adjustments) and controlled resynchronization

### 1.2 Out of scope

- [e.g., WMS/TMS outages not caused by ERP]

- [e.g., EDI provider outage unless it prevents ERP transactions]

- [e.g., physical facility disruption — see site DR plan]

### 1.3 Assumptions

- Manual artifacts can be created, tracked, and stored securely.

- A unique transaction ID can be assigned to every manual transaction.

- A defined “freeze/cutover” can be enforced when systems return to service.

## 2) Activation triggers, classification, decision rights, and communications

### 2.1 Outage classification

- BC Manual Mode: short-term interruption where manual workflows sustain operations until ERP restores.

- DR / Alternate Processing: extended interruption requiring alternate systems, extended manual mode beyond sustainable duration, or relocation of critical processing.

2.2 Activation triggers (edit thresholds)

Trigger levels (example):

- T1 Monitor: ERP degraded; transaction latency > [X] minutes; intermittent errors; backlog building.

- T2 Declare BC Manual Mode: any of:

- ERP order entry unavailable > [20] minutes during business hours

- AP/AR posting unavailable > [30] minutes during finance processing window

- Procurement/PO creation unavailable > [60] minutes during ordering cutoff

- Inventory posting unavailable > [30] minutes during receiving/shipping peak

- T3 Escalate for DR decision: any of:

- ERP unavailable > [2] hours (or projected beyond sustainable duration per Section 4)

- Backlog exceeds [N] transactions or oldest pending exceeds [X] minutes

- Manual error rate exceeds acceptance criteria for [2] consecutive measurement intervals

- Financial control risk: inability to maintain required approvals, segregation of duties, or audit trail

2.3 Decision rights (who can declare what)

- Declare BC Manual Mode (T2)

- Primary: [ROLE]

- Alternate: [ROLE]

- Consult: IT Incident Commander, Finance Lead, Ops Lead

- Escalate / Declare DR or Alternate Processing (T3)

- Primary: [IT Incident Commander] + [Ops Executive] jointly

- Approver: [COO/CFO/Exec On Call]

- Required notification: [Controller], [Compliance], [Customer Success Lead], [Supply Chain Lead]

### 2.4 Roles and responsibilities

| Activity / Responsibility | Incident Commander (IC) | Business Continuity Lead (BCL) | Order Desk / Customer Service Lead | Finance Lead | Procurement Lead | Inventory Control Lead | Site/DC Ops Lead(s) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Coordinate incident response and recovery timeline (restoration ETA) | A/R | C | I | I | I | I | I |
| Stakeholder updates and status cadence (internal comms) | A/R | C | I | I | I | I | I |
| Activate BC Manual Mode (SOP execution kickoff) | A | A/R | C | C | C | C | C |
| Ensure SOP adherence and operational controls | C | A/R | R | R | R | R | R |
| Evidence capture (forms/logs/screenshots) and retention | I | A/R | R | R | R | R | R |
| Order intake, customer communications, and prioritization | I | C | A/R | C | I | C | C |
| AP manual controls, approvals tracking, and payment governance | I | C | I | A/R | C | I | I |
| AR manual invoicing/credits tracking and reconciliation readiness | I | C | I | A/R | I | C | I |
| Supplier ordering and procurement approvals during outage | I | C | I | C | A/R | C | C |
| Manual inventory logs (receipts/issues/adjustments) and variance controls | I | C | C | C | C | A/R | R |
| Execute site/DC manual workflows (receiving, shipping, etc.) | I | C | C | I | I | C | A/R |
| Monitor throughput, quality, and error thresholds; trigger escalation | C | A | C | C | C | C | A/R |
| Resync planning readiness (freeze/cutover coordination) | C | A/R | R | R | R | R | R |
| Post-restoration reconciliation sign-off coordination | A | A/R | C | R | C | R | C |

### 2.5 Communication plan and templates

Channels (priority order): [Teams/Slack] → [SMS/phone tree] → [email distro] → [status page]

Update cadence:

- Initial notification within [15] minutes of T2

- Updates every [60] minutes until restoration, then every [2–4] hours during resync

Templates (copy/paste and edit):

Template A — Internal “BC Manual Mode Activated”

- Subject: ERP Outage — BC Manual Mode Activated — Ref [INC-####]

- Body:

- Start time: [HH:MM TZ]

- Scope: [order entry / AP/AR / procurement / inventory]

- What’s changing now:

- Orders: [manual intake method]

- AP/AR: [manual voucher/invoice tracking]

- Procurement: [manual PO approvals]

- Inventory: [manual receiving/adjustments]

- Priorities for next [X] hours: [list]

- Next update: [HH:MM TZ]

- Incident reference: [INC-####]

- BC Lead: [NAME/ROLE] | IC: [NAME/ROLE]

Template B — Customer-facing “Order Intake Delay”

- Subject: Temporary Processing Delay — Orders Being Accepted via Alternate Method

- Body:

- We’re experiencing a temporary system issue impacting order processing.

- We are still accepting orders via: [phone/email/web form].

- Please include: [customer name, PO#, items, qty, requested delivery, contact].

- We will confirm receipt and provide updates on fulfillment timing.

- Reference: [INC-####] (if you choose to share)

Template C — Supplier-facing “Ordering Temporary Process”

- Subject: Temporary Ordering Process — Purchase Orders via Alternate Method

- Body:

- Our ordering system is temporarily unavailable.

- For critical items, we will submit POs via: [email template/portal].

- Please confirm availability and lead times by replying to this message.

- Our standard approval rules remain in effect. Reference: [INC-####]

---

3) Controls and auditability requirements (non-negotiables)

During manual mode:

- Every manual transaction must have a unique ID: [SITE]-[DATE]-[SEQ] (example: ATL-2026-01-21-0042).

- Every transaction must record:

- who created it, who approved it, timestamp, and source documentation.

- Approval thresholds remain in effect (financial and procurement).

- No “backdating” without explicit Controller approval and documentation.

- Segregation of duties: creator ≠ approver where applicable.

- All manual logs stored in a controlled folder with access controls: [PATH].

---

## 4) Manual capacity baselines per site/DC + acceptance criteria

4.1 Measurement method (how to baseline)

- Frequency: [quarterly] time study + after material process change

- Sample size: minimum [3] measurement windows per shift per process

- Record:

- staff count, duration, volume processed, errors, backlog at start/end

- Store evidence: signed worksheet + screenshot/photo of logs

4.2 Capacity table (fill per site/DC)

| Site/DC | Process | Manual method | Baseline capacity (units/hr) | Staffing assumption | Acceptance criteria | Sustainable duration |
| --- | --- | --- | --- | --- | --- | --- |
| [SITE] | Order intake | [method] | [ ] | [ ] | error ≤ [ ]%; backlog ≤ [ ] hrs | [ ] hrs |
| [SITE] | Order entry (when restored) | [method] | [ ] | [ ] | error ≤ [ ]% | [ ] hrs |
| [SITE] | AP vouchers | [method] | [ ] | [ ] | missing fields ≤ [ ]% | [ ] hrs |
| [SITE] | AR invoices/credits | [method] | [ ] | [ ] | unmatched docs ≤ [ ]% | [ ] hrs |
| [SITE] | Supplier POs | [method] | [ ] | [ ] | approvals 100% captured | [ ] hrs |
| [SITE] | Inventory receipts/adjustments | [method] | [ ] | [ ] | variance ≤ [ ]% | [ ] hrs |

Escalation rule:

- If any acceptance criterion is exceeded for [2] consecutive intervals, escalate to T3 (DR decision) or reduce throughput until controls stabilize.

---

5) Step-by-step manual workflows (examples you can adapt)

5.1 Workflow A — Order taking (order intake) when ERP is down

Goal: continue accepting orders with a controlled intake process and clear prioritization.

Inputs:

- Customer order via [phone/email/web form]

- Customer master data reference: [last export/CRM] (optional)

- Pricing reference: [price list] (optional)

Tools/materials:

- Manual Order Intake Log (Form O-1)

- Standard “order intake email” template

- Priority rules: [A-critical / B-standard / C-defer]

Steps:

1) Declare T2; Order Desk Lead opens Form O-1 and records incident ref, start time, staff assigned.

2) For each order request:

- Assign Manual Order ID

- Capture required fields: customer, ship-to, items, qty, requested date, special instructions

- Verify customer identity/authorization using [method]

3) Apply prioritization:

- A: safety/critical customer commitments

- B: normal processing

- C: defer or consolidate

4) Send customer confirmation using Template B (or internal equivalent) including Manual Order ID.

5) If inventory visibility is impacted:

- Use last-known available snapshot or inventory control guidance

- Document any substitutions or backorder commitments

6) Maintain an hourly backlog report:

- orders received, orders confirmed, orders pending, exceptions

7) At restoration: proceed to Workflow B for controlled entry into ERP.

Acceptance criteria (edit):

- Missing required fields ≤ [1.0]%

- Duplicate orders ≤ [0.5]%

- Confirmation sent within [30] minutes for A, [2] hours for B

Outputs/evidence:

- Completed Form O-1

- Copies of customer confirmations

- Exception list

| Manual Order ID | Date/Time | Customer | Ship-to | Items/Qty | Requested date | Priority | Taken by | Approved by (if needed) | Notes/Exceptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 01.01.26 | Acme | 141 Acme Pl. Anderson SC | 2 | 01.02.26 | High | Hhr | N/A | N/A |

Form O-1 — Manual Order Intake Log (template)

---

5.2 Workflow B — Order input (entering orders into ERP after restoration)

Goal: enter manual orders into ERP without duplication and with traceability.

Pre-req:

- IC announces “ERP restored for entry” + defines cutover window

- Freeze point established: stop new manual orders at [HH:MM] and switch back to normal intake at [HH:MM]

Steps:

1) Order Desk Lead marks a freeze time on Form O-1; separates:

- “received pre-freeze” (to be entered)

- “received post-freeze” (handled normally)

2) Create an entry batch plan:

- batch size [e.g., 25 orders]

- staffing for entry + independent verifier

3) For each manual order:

- Enter into ERP using Manual Order ID in a dedicated reference field

- Attach any required documents [email, PO] where supported

4) Verification:

- A second person checks order header + line accuracy vs Form O-1

5) Exception handling:

- If customer master data missing/outdated, log exception and route to [master data owner]

6) Close-out:

- Mark “Entered” + ERP Order # in Form O-1

- Report completion progress every [60] minutes until backlog cleared

Pass/fail metrics:

- Pass: 99%+ accuracy on sampled verification; duplicates = 0 for A-priority

- Fail: duplicates detected or error rate > [1%] → stop batch, correct root cause, resume

Add fields to Form O-1 as needed:

- ERP Order # | Entered by | Verified by | Timestamp

---

### 5.3 Workflow C — Accounts Payable (AP) manual processing during ERP outage

Goal: maintain critical supplier payments and voucher intake while preserving approvals and audit trail.

Policy boundaries (fill):

- Payment types allowed during outage: [critical-only / normal]

- Approval thresholds remain: [amount thresholds, approvers]

- Emergency payments require: [Controller + CFO approval] (example)

Inputs:

- Supplier invoices (email/mail/portal)

- Contract/PO references (if available)

- Receiving confirmation (if available)

Tools/materials:

- AP Voucher Log (Form AP-1)

- “Critical supplier” list + due dates

- Approval matrix

Steps:

1) Declare T2; Finance Lead opens Form AP-1 with incident ref.

2) Intake invoices:

- Assign Manual AP Voucher ID

- Capture supplier, invoice #, amount, due date, PO/contract reference, cost center

3) Validate and approve:

- Match to PO/receiving where possible (manual evidence acceptable)

- Route for approval per matrix; capture approver + timestamp

4) Payment execution (if allowed):

- Execute via [bank portal / payment tool] following normal controls

- Record payment confirmation number in Form AP-1

5) Hold non-critical invoices if policy requires; communicate to suppliers only if necessary.

6) At restoration:

- Enter vouchers into ERP with Manual AP Voucher ID as reference

- Reconcile paid items to prevent double-pay.

Acceptance criteria:

- Approvals captured for 100% of payments

- Duplicate payment rate = 0

- Missing invoice metadata ≤ [1%]

Form AP-1 — AP Voucher Log (template)

| Manual Voucher ID | Date/Time | Supplier | Invoice # | Amount | Due date | PO/Contract | Cost center | Approved by | Payment executed? (Y/N) | Payment ref | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 | 01.01.26 | Acme | 00129 | $1,245.00 | 02.01.26 | 230249us | F | Jro | Y |  |  |

---

### 5.4 Workflow D — Accounts Receivable (AR) invoicing/credits during ERP outage

Goal: preserve revenue capture and customer account integrity with controlled manual invoicing/credit tracking.

Inputs:

- Shipment/service evidence: [BOL, POD, service ticket, time entry]

- Pricing/contract reference

- Customer billing instructions

Tools/materials:

- AR Invoice/Credit Log (Form AR-1)

- Approved invoice template (PDF/Word)

- Credit memo approval rules

Steps:

1) Finance Lead declares AR manual mode and opens Form AR-1.

2) Invoice creation (if permitted):

- Assign Manual Invoice ID

- Generate invoice from approved template

- Attach evidence references (shipment/service)

3) Credit creation (if needed):

- Assign Manual Credit ID

- Require approval per policy; record approver + reason code

4) Send invoices/credits to customers via normal channels where possible.

5) Collections support:

- Provide customers with Manual Invoice ID and supporting documentation.

6) At restoration:

- Enter invoices/credits into ERP using Manual IDs

- Reconcile to ensure no missing or duplicate postings.

Acceptance criteria:

- Invoice completeness ≥ [99%] for critical revenue events

- Credits approved 100% per policy

- Unmatched invoice evidence ≤ [1%]

Form AR-1 — AR Invoice/Credit Log (template)

| Manual Doc ID | Type (Inv/Credit) | Date/Time | Customer | Amount | Related order/shipment/service ref | Approved by (credits) | Sent (Y/N) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 |  |  |  |  |  |  |  |  |

---

### 5.5 Workflow E — Supplier ordering / procurement during ERP outage

Goal: continue placing critical supplier orders with controlled approvals and later ERP synchronization.

Inputs:

- Reorder triggers: [min/max sheets, planner judgment, critical stock list]

- Supplier catalogs/price lists

- Existing contracts

Tools/materials:

- Procurement PO Log (Form PO-1)

- Supplier ordering email template (Template C)

- Approval matrix

Steps:

1) Procurement Lead opens Form PO-1 and identifies critical items and cutoffs.

2) Create manual PO request:

- Assign Manual PO ID

- Capture supplier, items, qty, price, requested delivery, ship-to

3) Approval:

- Obtain approvals per matrix; record approver + timestamp

4) Place order:

- Send supplier order via approved channel (email/portal)

- Record supplier confirmation # and acknowledged lead time

5) Communicate any lead time risks to Ops/Order Desk.

6) At restoration:

- Create PO in ERP using Manual PO ID as reference

- Attach supplier confirmation

- Ensure receipts later match this PO.

Acceptance criteria:

- Approvals captured for 100% of POs

- Supplier confirmations captured for ≥ [95%] of orders

- Price/qty variance vs supplier confirmation ≤ [X]%

Form PO-1 — Procurement PO Log (template)

| Manual PO ID | Date/Time | Supplier | Items/Qty | Unit price | Total | Requested delivery | Ship-to | Approved by | Supplier confirmation # | Lead time | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 |  |  |  |  |  |  |  |  |  |  |  |

---

### 5.6 Workflow F — Inventory continuity during ERP outage

Goal: maintain controlled inventory tracking for receipts, issues, and adjustments until ERP posting is restored.

Key rule:

- If you cannot safely and accurately maintain inventory state, reduce operations and escalate per Section 4.

Tools/materials:

- Receiving Log (Form INV-1)

- Inventory Movement/Adjustment Log (Form INV-2)

- Physical staging controls (labeled zones), cycle count sheets

Steps (receiving):

1) Inventory Control Lead opens Form INV-1; assigns Manual Receipt IDs.

2) For each receipt:

- Record supplier, item/SKU, qty received, condition, storage location

- Capture supporting docs (packing slip, photo if needed)

3) Tag/stage:

- Use clearly labeled staging zones to prevent “unknown location” stock.

Steps (issues/consumption/shipments):

4) For each inventory issue:

- Record item/SKU, qty, destination (order/customer/job), timestamp, performed by

5) Exceptions:

- Damaged/short/over: record in INV-2 with reason code and approval (if required)

At restoration:

6) Controlled posting sequence (typical):

- Post receipts first (to establish available stock)

- Post issues/shipments next

- Post adjustments last

7) Reconciliation:

- Targeted cycle counts for high-volume and exception SKUs

- Investigate variances beyond threshold

Acceptance criteria:

- Missing location records = 0 for critical SKUs

- Variance ≤ [0.5%] (or your standard) over outage window

- Negative-on-hand occurrences = 0 (or documented with approved exception)

Form INV-1 — Receiving Log (template)

| Manual Receipt ID | Date/Time | Supplier | Packing slip/Ref | SKU/Item | Qty | Condition | Staging/Location | Received by | Notes/Exceptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 |  |  |  |  |  |  |  |  |  |

Form INV-2 — Inventory Movement/Adjustment Log (template)

| Manual Txn ID | Type (Issue/Adj/Move) | Date/Time | SKU/Item | Qty (+/-) | From | To | Reason code | Approved by (if needed) | Performed by | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 |  |  |  |  |  |  |  |  |  |  |

---

## 6) Resynchronization and reconciliation procedures (post-restoration)

### 6.1 Resync principles

- Freeze/cutover: define and enforce a time where manual mode stops creating new items to avoid overlap.

- Unique IDs: all manual transactions must map to an ERP record.

- Batch ingestion: process in controlled batches with verification.

- Validate before “all clear”: pass/fail checks required.

### 6.2 Resync order of operations (recommended)

1) Master data / access checks (users, permissions, required reference data)

2) Orders: enter manual orders (Workflow B) and confirm downstream impact

3) Procurement: create POs in ERP and match to supplier confirmations

4) Inventory: post receipts → issues/shipments → adjustments

5) AP: enter vouchers; prevent double-pay; match to payments already executed

6) AR: enter invoices/credits; validate billing completeness

7) Financial reconciliation: run summary checks and exception remediation

6.3 Pass/fail metrics (edit thresholds)

Orders:

- Pass: all A-priority orders entered within [X] hours; duplicates = 0

- Fail: duplicate rate > [0%] for A or > [0.5%] overall

AP:

- Pass: 100% of payments have recorded approval and traceable voucher

- Fail: any payment without approval/audit trail

AR:

- Pass: invoice completeness ≥ [99.5%] for outage window

- Fail: unknown revenue leakage > [$ threshold] without remediation plan

Procurement:

- Pass: 100% POs mapped to ERP records; confirmations attached

- Fail: critical PO not recorded within [X] hours post-restoration

Inventory:

- Pass: variance ≤ [0.5%] and negative-on-hand = 0 (or documented)

- Fail: variance > threshold or unresolved location ambiguity

### 6.4 Resync evidence to capture

- Before/after snapshots: backlog counts, log totals

- Batch logs: who entered, who verified, error rates

- Exception list with owners and due dates

- Final reconciliation sign-off: [Controller], [Ops Lead], [BC Lead]

---

## 7) Validation exercises and evidence capture

7.1 Exercise types and minimum cadence (edit)

- Monthly micro-drill (15–30 min): comms, trigger decision, form usage walkthrough

- Quarterly tabletop (60–90 min): scenario-based roles + decision rights + control review

- Semiannual functional test: execute at least one workflow end-to-end + partial resync in test/sandbox

- Annual end-to-end (where feasible): controlled window, limited-volume manual mode + full reconciliation

Align schedule to operational calendars:

- Blackout periods: [peak season, close week, major promotions, inventory counts, major system releases]

- Preferred windows: [list]

7.2 Test case library (examples)

- ERP order entry outage during peak order window → manual intake + post-restoration entry

- ERP AP posting outage during payment run → manual voucher log + controlled payment approvals

- Procurement module outage before ordering cutoff → manual PO log + supplier confirmations

- Inventory posting outage during receiving peak → manual receiving + adjustment logs + reconciliation

### 7.3 Evidence capture checklist (use for every drill/test)

- Attendance roster (names/roles)

- Scenario description + objectives

- Artifacts used (forms, comms, logs)

- Metrics captured (throughput, backlog, error rate)

- Pass/fail decision with sign-off

- After-action review (AAR) with improvement actions

AAR template (blank)

- Drill/Test name:

- Date/time:

- Scenario:

- What worked:

- What failed / friction points:

- Metrics observed:

- Risks discovered:

- Improvement actions (owner, due date, priority):

- Evidence location:

- Sign-offs:

---

## 8) Centralization, version control, and continuous improvement

8.1 Repository structure (example)

ops-bc/

- sops/

- erp_outage/

- README.md

- BC-SOP-ERP-OUTAGE.md

- forms/

- O-1_order_intake_log.md

- AP-1_voucher_log.md

- AR-1_invoice_credit_log.md

- PO-1_procurement_po_log.md

- INV-1_receiving_log.md

- INV-2_inventory_txn_log.md

- capacity/

- manual_capacity_baseline.csv

- time_study_evidence/

- resync/

- resync_runbook.md

- reconciliation_checklist.md

- tests/

- tabletop/

- functional/

- end_to_end/

- after_action/

- YYYY-MM-DD_[exercise_name]_AAR.md

### 8.2 Governance

- Updates via pull request (or formal change request) with required reviewers:

- BC Owner + Finance Owner + Ops Owner + IT Owner (as applicable)

- Required metadata updates on any SOP change:

- Version, effective date, summary of change, last-tested/next-test dates

- Improvement actions tracked in: [ticketing system/repo issues list] with owners and due dates

---

9) Appendices (site-specific copies)

Appendix A — Site/DC customization sheet (copy per site)

- Site/DC: [ ]

- Time zone: [ ]

- Critical operating windows: [ ]

- Ordering cutoffs: [ ]

- Payment run schedule: [ ]

- Inventory peak windows: [ ]

- Contact list and alternates: [ ]

- Local storage path for forms and evidence: [ ]

Appendix B — Contact lists (blank)

- Incident Commander:

- BC Lead:

- Order Desk Lead:

- Finance Lead:

- Procurement Lead:

- Inventory Control Lead:

- IT App Owner:

- Executive On Call:

Appendix C — Priority definitions (blank)

- Priority A:

- Priority B:

- Priority C:

Appendix D — Glossary (blank)

- ERP:

- BC Manual Mode:

- DR:

- Cutover/Freeze:

- Reconciliation: