| Title | Network DR Path Validation Runbook |
| --- | --- |
| Version | 0.1 (Internal Review) |
| Scope | ACME Network Team |
| Date Approved |  |

Table of Contents

Network DR Path Validation Runbook	2

Document control	2

1. Purpose and scope	3

Purpose	3

In scope	3

Out of scope	3

2. Critical flows and success criteria	3

2.1 In-scope flows	3

2.2 Pass/fail definition	4

3. Operating model and cadence	5

3.1 Minimum testing cadence	5

3.2 Scheduling rules	5

4. DR network high-level architecture	5

4.1 High-level topology	5

5. Drift controls	6

6. Monthly pre-flight verification	6

6.1 Preconditions	6

6.2 Pre-flight checks by domain	6

7. Quarterly functional DR path validation	7

7.1 Roles and start-of-test	7

7.2 Controlled failover method	7

7.3 Validation steps	8

7.4 Rollback / failback to Primary	8

8. Evidence package	8

9. Remediation and improvement actions	9

9.1 Ticketing rules	9

9.2 Remediation SLAs	9

Appendix A. Minimal “2am” pre-flight checklist	10

# Network DR Path Validation Runbook

<e.g. Ashburn (Primary) to Dallas (DR) — example template>

## Document control

| Field | Value |
| --- | --- |
| Document ID | NET-DR-VALIDATION-001 |
| Primary site/region | Ashburn (Primary) |
| DR site/region | Dallas (DR) |
| WAN/Edge | SD-WAN + Carriers + Palo Alto |
| Cloud | AWS (Primary + DR region) |
| Owner | Network Engineering Lead |
| Approvers | IT DR Lead; CISO (or delegate); Ops Apps Owner |
| Effective date | [YYYY-MM-DD] |
| Review cadence | Quarterly + after carrier/SD-WAN transition, firewall policy refactor, or AWS network change |
| Last exercised | [YYYY-MM-DD] |
| Next scheduled exercise | [YYYY-MM-DD] |
| Source of truth | [git repo path] |

## 1. Purpose and scope

### Purpose

Provide a scheduled, repeatable validation that DR network paths and policies work end-to-end for critical business flows across WAN/edge and AWS, including expected DNS behavior and security posture.

### In scope

- End-to-end path validation across: carrier circuits, SD-WAN steering, edge firewall/routing/VPN, and AWS DR network stack readiness (VPC/subnets/routes/TGW/VPN attachments, NACL/SG, endpoints, DNS controls).

- Controlled, limited failover testing for selected flows to prove that traffic can be routed to DR and validated by application owners.

### Out of scope

- Application-level failover logic (covered in application DR runbooks).

- Data replication integrity (covered in system DR runbooks).

## 2. Critical flows and success criteria

2.1 In-scope flows (edit to match your app catalog)

| Flow ID | Flow description | Primary endpoint | DR endpoint | DNS / cutover method | Source networks | Ports / protocols | High-level success criteria |
| --- | --- | --- | --- | --- | --- | --- | --- |
| F1 | Corporate users → SAP/Portal | portal.prod.example.com | portal.dr.example.com | Route 53 failover: portal.example.com | Corp, Stores | 443 | Login succeeds; key page loads |
| F2 | Stores/Drivers → Customer API | api.prod.example.com | api.dr.example.com | Route 53 failover: api.example.com | Stores/Drivers | 443 | Auth works; 200 OK |
| F3 | Vendor callbacks/webhooks → Internal services | callback.prod.example.com | callback.dr.example.com | Vendor config + DNS | Vendor IP ranges | 443 | Webhook delivered and processed |
| F4 | Admin access → DR management | bastion.prod | bastion.dr | Manual (as designed) | Corp VPN | 22/3389 | Admin access works; audited |

2.2 Pass/fail definition (applies to tested flows)

| Category | Pass conditions | Fail indicators |
| --- | --- | --- |
| DNS behavior | DR target becomes active within expected TTL/prop window | DNS does not shift; inconsistent resolution |
| Reachability | Each required source network can reach DR endpoint | Any source cannot reach; blackholes/loops |
| Performance | Latency and packet loss within defined thresholds | Unacceptable latency/loss; unstable path |
| Security posture | Only expected ports reachable; expected segmentation remains | Unexpected exposure; unintended reachability |
| Transaction validation | App owner confirms end-to-end transaction works | Login/API/webhook/integration fails |
| Vendor allowlists | Vendor callbacks succeed to DR endpoints (where applicable) | Vendor allowlist mismatch blocks traffic |

## 3. Operating model and cadence

### 3.1 Minimum testing cadence

| Test type | Frequency | Purpose | Traffic shift? |
| --- | --- | --- | --- |
| DR pre-flight verification | Monthly (30 minutes) | Confirm readiness and detect drift early | No |
| Functional DR path validation | Quarterly (60–120 minutes) | Controlled failover test for 1–2 flows | Yes (limited) |
| Full DR network validation window | Annual (half-day) | Align with broader DR exercise | Yes (broader scope) |

### 3.2 Scheduling rules

- Avoid peak operational periods and major planned changes.

- After any carrier/SD-WAN transition: run an out-of-cycle pre-flight within 5 business days.

- If the network control plane changes (firewall policy refactor, AWS routing changes), treat it as a trigger for an out-of-cycle validation.

## 4. DR network high-level architecture

4.1 High-level topology (reference view)

| Segment | What must work | Owner (typical) |
| --- | --- | --- |
| Source networks | Corp / Stores / Drivers / Vendors can reach edge | Network |
| WAN/SD-WAN | Intended path preference and app steering applied | Network |
| Edge security/routing | Palo Alto policy, NAT, routing, tunnels, BGP | Network/Security |
| AWS Primary | Primary VPC/TGW/routing exists (baseline) | Cloud/Network |
| AWS DR | DR VPC/TGW/routing/Security/DNS readiness exists | Cloud/Network |
| DNS failover | Route 53 records/health checks/routing controls behave | Cloud/App |

5. Drift controls (required)

Purpose: prevent “it used to work” outcomes after transitions.

| Domain | Drift control | Evidence artifact |
| --- | --- | --- |
| Palo Alto | Export configuration snapshot before and after each quarterly validation | Repo: /evidence/[date]/paloalto/ |
| AWS networking | IaC preferred; monthly plan diff review; review before quarterly test | Plan output / change record |
| SD-WAN | Export policy/intent + path preference rules monthly | Repo: /evidence/[date]/sdwan/ |
| DNS | Record inventory and TTLs reviewed quarterly | Export of hosted zone records |

6. Monthly pre-flight verification (no traffic shift)

Goal: confirm DR readiness without changing production routing.

### 6.1 Preconditions

- Change freeze confirmed for: firewall policy, SD-WAN policy, carrier routing, AWS network stack (during the window).

- DR “ready state” confirmed: VPC-DR reachable, TGW/VPN attachments up, routes present, SG/NACL present, DNS records exist, health checks operational.

### 6.2 Pre-flight checks by domain

| Domain | What to verify (high-level) | Evidence required |
| --- | --- | --- |
| Carrier / circuits | Circuits up and stable; backup path configured | circuit status/screenshots |
| SD-WAN | Path preference defined; app steering for F1–F4; no stale policies | policy export + last-mile status |
| Palo Alto edge | Tunnels/BGP healthy; routing to DR subnets correct; security rules/NAT for DR endpoints exist; admin VPN includes DR mgmt | route lookup, tunnel/BGP status, policy snippets |
| AWS DR network | VPC-DR CIDRs/subnets/routes as designed; TGW attachments healthy; NACL/SG permit required flows; endpoints exist (if used); DNS failover constructs exist | exports/screenshots: routes, TGW, NACL/SG, Route 53 records/health checks |

Output: a pre-flight result record (pass/fail) plus any remediation tickets created.

7. Quarterly functional DR path validation (controlled traffic shift)

Goal: prove 1–2 critical flows can fail over to DR and be validated end-to-end.

### 7.1 Roles and start-of-test

| Role | Responsibility |
| --- | --- |
| Test Lead (Network) | Runs the plan, controls pacing, makes go/no-go calls |
| Scribe | Captures timestamps, decisions, evidence package |
| AWS Network Operator | Executes AWS network/DNS changes as needed |
| Firewall Operator | Executes edge firewall/routing checks and changes |
| App Validator(s) | Validates transaction success for selected flows |
| DR Lead | Oversees coordination and escalation as needed |

Start-of-test minimum steps:

- Open test bridge / war room; confirm roles assigned.

- Capture “before” evidence: current DNS targets, baseline path traces, baseline app checks (Primary).

- Confirm DR targets are in a known “ready” state.

7.2 Controlled failover method (choose one per design)

- DNS failover via Route 53 failover records/health checks

- Routing controls (if used)

- Manual DNS change (emergency fallback only)

7.3 Validation steps (for each tested flow)

For each flow selected this quarter:

- Confirm DNS resolution to DR target within expected TTL window.

- Validate from required source networks (Corp, Stores/Drivers, Vendors as applicable).

- Collect network telemetry (trace/latency/loss) and confirm stability.

- App owner executes transaction validation and records result.

Use this results table:

| Flow ID | Sources tested | DNS cutover time | Network result | App validation result | Pass/Fail | Notes / issue |
| --- | --- | --- | --- | --- | --- | --- |
| 001 |  |  |  |  |  |  |

### 7.4 Rollback / failback to Primary

- Restore Primary routing state (DNS/routing control).

- Confirm Primary resolution and transaction success from each source network.

- Return DR to standby-ready posture.

- Close test with summary and remediation actions.

8. Evidence package (required)

Store under: /evidence/YYYY-MM-DD_NET-DR-VALIDATION/

| Artifact | Required contents |
| --- | --- |
| Test record | attendees, roles, timestamps, decision log |
| DNS before/after | records, health checks, routing state |
| Path evidence | traceroute/mtr from each source network |
| Edge evidence | firewall route lookups, tunnel/BGP status snapshots |
| AWS evidence | TGW attachments, route tables, NACL/SG, Route 53 configs |
| Results summary | flow-by-flow pass/fail, metrics, key observations |

## 9. Remediation and improvement actions

### 9.1 Ticketing rules

Any failure or material weakness becomes a tracked ticket including:

- reproduction steps

- impacted flow(s)

- owner and due date

- runbook/diagram updates required

9.2 Remediation SLAs (example; adjust to client policy)

| Severity | Definition | SLA | Retest requirement |
| --- | --- | --- | --- |
| Sev 1 | Blocks DR access for a critical flow | 10 business days | Out-of-cycle retest required |
| Sev 2 | Degrades DR capability or increases risk materially | 30 days | Validate next scheduled test |
| Sev 3 | Documentation gap / minor issue | 14 days | Verify via review |

# Appendix A. Minimal “2am” pre-flight checklist

| Item | Pass criteria |
| --- | --- |
| DR reachability | DR reachable from Corp and Stores networks |
| DNS method tested | Failover method tested within last 90 days |
| Firewall readiness | DR rules/NAT present and verified |
| AWS DR network ready | VPC routes, SG/NACL, TGW/VPN attachments in ready state |
| Vendor allowlists | DR callback endpoints allowlisted and validated (as applicable) |