| Title | AWS Cross-Region Restoration Runbook Template |
| --- | --- |
| Version | 0.1 (Internal Review) |
| Scope | ACME Technical and Logistics Teams |
| Date Approved |  |

Contents

AWS Cross-Region Restoration Runbook – SOP	2

Purpose	2

Scope	2

Success criteria	2

Runbook pack structure	2

Required sections inside every runbook	3

1) Overview and decision triggers	3

2) Roles, coordination, and communications	3

3) Preconditions and pre-provisioning (what must already exist)	4

4) Restore the foundations in the correct order	4

5) Network, DNS, IP plan, and dependency handling (minimum requirements)	5

6) Validation and acceptance (this is what “operationalized” means)	6

7) Rollback, failback, and post-event hygiene	6

Operational governance requirements (to keep it from rotting)	7

Document control block	7

# AWS Cross-Region Restoration Runbook – Runbook Template

Purpose

This document provided guidance on defining a template for AWS Cross-region restoration. Define the minimum set of sections, data, and operational steps required to make AWS cross-region restoration repeatable, coordinated, and testable (not “feasible but not operationalized”).

Scope

Applies to AWS-hosted client workloads that must be restored in a secondary region, including all dependencies required to re-enable portal, identity sync, order capture, and integrations.

Success criteria
A runbook is operationalized when:

- Ownership is assigned and current.

- Prerequisites are pre-staged to meet RTO/RPO targets.

- Execution steps are sequenced, role-owned, and do not rely on tribal knowledge.

- Validation is defined with pass/fail criteria and evidence capture.

- DR exercises are performed on a cadence with tracked remediation.

# Runbook pack structure

Use one “Runbook Pack” per workload (or per service group). At minimum:

| Document | Purpose | Notes |
| --- | --- | --- |
| Runbook Overview | What this restores, when to invoke, success criteria | Includes RTO/RPO and decision authority |
| Failover Runbook | Step-by-step sequence to restore service in recovery region | Includes coordination + validation gates |
| Failback Runbook | Return service to primary region safely | Includes reconciliation + rollback |
| Validation Checklist | Tests that prove service is truly restored | Technical + business validation |
| Inventory Appendices | The data you must have ready before an event | IDs, zones, contacts, dependencies |
| Exercise Plan + AAR template | How you test, how you record results | Includes cadence and remediation tracking |

# Required sections inside every runbook

### 1) Overview and decision triggers

What must be captured:

- Workload scope and business impact (plain language).

- RTO/RPO target and current tested performance.

- Failover initiation criteria (what triggers DR) and decision authority.

- Explicit “in scope / out of scope” boundaries.

- High-level dependency map (identity, integrations, data stores, upstream/downstream systems).

Minimum data required:

- Tier/criticality, service owner, last-tested date, evidence link.

### 2) Roles, coordination, and communications

What must be captured:

- RACI for failover and failback phases.

- War room process: communication channel, cadence, decision log owner.

- Escalation path (primary + backup) for infra/network/security/app/data/integration owners.

- Vendor/partner contact plan (who calls whom, what info is needed).

- Change approval expectations during DR (normal vs emergency).

Use this table:

| Function | Primary | Backup | Contact method |  | Escalation |
| --- | --- | --- | --- | --- | --- |
| DR commander |  |  |  |  |  |
| AWS infrastructure |  |  |  |  |  |
| Network |  |  |  |  |  |
| Security |  |  |  |  |  |
| Application |  |  |  |  |  |
| Data/DB |  |  |  |  |  |
| Integrations |  |  |  |  |  |

### 3) Preconditions and pre-provisioning (what must already exist)

What must be captured:

- What’s pre-built in the recovery region to meet RTO:

  - Accounts/landing zone and guardrails

  - Baseline VPCs/subnets/transit attachments as needed

  - Security templates and logging/monitoring baselines

  - IAM roles/trusts and break-glass access

  - Data replication/backup mechanisms already configured

- Restoration strategy:

  - Rebuild-from-code vs restore-from-snapshots vs hybrid

  - What is immutable (IaC) vs stateful (data)

Use this checklist:

| Prerequisite | Owner | “Ready” definition | Last verified | Evidence |
| --- | --- | --- | --- | --- |
| Recovery region baseline exists |  |  |  |  |
| Networking pre-staged |  |  |  |  |
| IAM/break-glass ready |  |  |  |  |
| Security templates ready |  |  |  |  |
| Data replication healthy |  |  |  |  |
| Monitoring/alerts ready |  |  |  |  |

### 4) Restore the foundations in the correct order

This is the essential execution flow. Your failover runbook should align to this sequence:

| Phase | Objective | Typical components | Output |
| --- | --- | --- | --- |
| A. Coordinate | Establish control and decisioning | war room, status cadence, decision log | single command structure |
| B. Network foundation | Ensure paths exist | VPC/subnets/routes, TGW/peering, VPN/DX, endpoints | connectivity established |
| C. Access foundation | Ensure operators can execute | IAM roles/policies, break-glass, KMS access | authorized execution |
| D. Security foundation | Apply minimum safe controls | SG/NACL/WAF, logging, guardrails | safe operating posture |
| E. Data readiness | Ensure state is available | promote/restore DBs, S3 replication, queues/streams | correct state available |
| F. App restore | Stand up services | compute, container services, config | services running |
| G. DNS/traffic cutover | Route users/partners | Route 53 changes, TTL plan, certificates | traffic redirected |
| H. Integrations | Re-enable dependencies | partner endpoints, allowlists, private links | integrations validated |
| I. Validate | Prove business is back | synthetic + business transactions | acceptance achieved |

This table is intentionally platform-neutral in wording; your detailed runbook fills in “how” for your environment.

### 5) Network, DNS, IP plan, and dependency handling (minimum requirements)

Your runbook must explicitly cover:

- Network topology in recovery region (diagram + intent).

- Connectivity dependencies (on-prem, other clouds, third parties).

- IP plan (CIDRs, NAT egress IPs, static requirements).

- Allowlist dependencies and where they exist.

Use this inventory table:

| Topic | Must capture | Where recorded |
| --- | --- | --- |
| VPC/Subnets/Routing | IDs and intended routing behavior | Network appendix |
| Connectivity | VPN/DX/SD-WAN details + owners | Network appendix |
| NAT/Egress IPs | what egress IPs exist and how allocated | IP plan appendix |
| DNS | hosted zones + critical records + TTL strategy | DNS appendix |
| Allowlists | every place an IP is allowlisted (internal + vendor/partner) | Dependency register link |

### 6) Validation and acceptance (this is what “operationalized” means)

Your runbook must define:

- Validation steps with pass/fail criteria (not “verify it works”).

- Evidence capture (screenshots/log extracts/ticket updates).

- What “restored” means vs “degraded but acceptable.”

Use this table:

| Validation area | Test | Expected result | Owner | Evidence link |
| --- | --- | --- | --- | --- |
| Infrastructure | connectivity checks | required paths reachable |  |  |
| Identity | login/SSO test | auth succeeds |  |  |
| Portal | core workflow | user can complete key action |  |  |
| Order capture | end-to-end transaction | order captured and recorded |  |  |
| Integrations | partner/API test | success response |  |  |
| Data integrity | reconciliation check | no critical drift |  |  |

### 7) Rollback, failback, and post-event hygiene

Minimum requirements:

- Rollback criteria and safe stop points during failover.

- Failback prerequisites and who authorizes.

- Data reconciliation expectations when moving back.

- Post-event deliverables: timeline, issues, remediation owners/dates.

Use this table:

| Topic | Minimum content |
| --- | --- |
| Rollback | when to stop, how to revert, who decides |
| Failback | prerequisites, sequence, validation |
| Reconciliation | data consistency steps and ownership |
| After Action | findings, tickets, deadlines, runbook updates |

# Operational governance requirements (to keep it from rotting)

| Requirement | Minimum standard |
| --- | --- |
| Ownership | named owner + backup per runbook |
| Storage | version-controlled location + change review |
| Review cadence | quarterly (or per tier) |
| Exercise cadence | tabletop + technical + full failover (tier-based) |
| Evidence | each exercise/incident produces a validation artifact set |
| Remediation | findings tracked to closure with dates |

# Document control block

| Field | Value |
| --- | --- |
| Runbook name |  |
| Workload/service |  |
| Primary region |  |
| Recovery region |  |
| Tier |  |
| RTO / RPO |  |
| Owner / Backup |  |
| Last tested |  |
| Version |  |
| Review cadence |  |
| Evidence location |  |